## Slide 1
Kottayam – Mangattidam cluster (Phase 1)
Kannur district
STATE - KERALA
SHYAMA PRASAD MUKHERJI RURBAN MISSION (SPMRM)

## Slide 2
Physical Progress report (Cluster Level) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase I | Total No. of Work |  |  |  | Completed |  |  |  | Ongoing |  |  |  | Not Started |  |  | 
Name of Clusters | Convergence | Both* | CGF | Total | Convergence | Both* | CGF | Total | Convergence | Both* | CGF | Total | Convergence | Both* | CGF | Total
Vellanad - Aryanad Cluster | 32 | 9 | 62 | 103 | 31 | 3 | 36 | 70 | 1 | 4 | 22 | 27 | 0 | 2 | 4 | 6
Puthenvelikkara - Kunnukara Cluster | 18 | 5 | 26 | 49 | 18 | 0 | 2 | 20 | 0 | 5 | 16 | 21 | 0 | 0 | 8 | 8
Mangattidam - Kottayam Cluster | 31 | 19 | 19 | 69 | 12 | 4 | 7 | 23 | 16 | 14 | 10 | 40 | 3 | 1 | 2 | 6
Puthupally - Manarcadu Cluster | 15 | 27 | 18 | 60 | 4 | 5 | 4 | 13 | 5 | 8 | 7 | 20 | 7 | 14 | 6 | 27
Total | 96 | 60 | 125 | 281 | 65 | 12 | 48 | 125 | 21 | 30 | 55 | 106 | 11 | 18 | 21 | 50

## Slide 3
Financial Progress Report of Phase I (Cluster Level) (In Crores) |  |  |  |  |  |  |  |  | 
Phase I | Project Cost |  |  | Fund Received |  |  | Expenditure |  | 
Name of Clusters | Convergence | CGF | Total | Convergence | CGF | Total | Convergence | CGF | Total
Vellanad - Aryanad Cluster | 134.37 | 30.00 | 164.37 | 39.16 | 14.56 | 53.6 | 39.16 | 12.61 | 51.77
Puthenvelikkara - Kunnukara Cluster | 172.89 | 30.00 | 202.89 | 167.69 | 17.01 | 184.70 | 167.04 | 12.00 | 179.04
Mangattidam - Kottayam Cluster | 96.01 | 30.00 | 126.01 | 56.84 | 23.99 | 80.83 | 56.84 | 23.70 | 80.54
Puthupally - Manarcadu Cluster | 121.52 | 30.00 | 151.52 | 65.45 | 16.41 | 81.87 | 65.44 | 13.84 | 79.28

## Slide 4: Outcome
The implementation of NRuM in Kerala is facilitating the improvement of infrastructure for the economic and social development of the clusters.
New employment opportunities have been created.
Agricultural production is improving.
Educational and Health care institutions are upgraded to provide good services to the citizens.
Supply of piped drinking water supply and the provision of complete electrification will improve the living standard of the people in these clusters.
The skill development activities and training is providing new hopes to the youth of these areas.

## Slide 5: MANGATTIDAM GRAMA PANCHAYATH
Area | 33.09 Sq.Km
No. of Wards | 19
Total Population | 34652
Male | 16357
Female | 18295
Area | 8.43 Sq.Km
No. of Wards | 14
Total Population | 19176
Male | 8813
Female | 10363
KOTTAYAM GRAMA PANCHAYATH
(Amounts in Crore)
Total Investment as per DPR : 126.019
Convergence : 96.019
CGF : 30.00

## Slide 6: PROGRESS OF CLUSTER
Item | Expenditure (Crores)
Convergence | 56.84
CGF | 23.70
Total | 80.54
Works | Status
Total No. | 69
Completed | 23
Ongoing | 40
Not Started | 6

## Slide 7: Glimpses from Kottayam Grama Panchayat

## Slide 8: Kottayam Chira Rennovation (Convergence amount-4 crore)

## Slide 9: Mangalottchal Swimming Pool (CGF-32 Lakhs)

## Slide 10: Piped water connection for 3815 households (CGF-2.48 crore)

## Slide 11
Public Taps connections - 42

## Slide 12: Open auditorium in school CGF – 30 Lakh

## Slide 13: 30 Classrooms Renovation (CGF-30 Lakhs)

## Slide 14: Shuttle Curt in school (CGF 5 Lakhs)

## Slide 15: Dinning Hall in school (CGF- 5 Lakhs)

## Slide 16: School Passage (5 Lakhs)

## Slide 17: Water Purifiers in all Blocks in school (5 lakhs)

## Slide 18: LKG Class room renovation and Science Lab renovation (12 lakhs)

## Slide 20: Online Exam center CGF 40 lakhs

## Slide 21: New Village Roads (Rs. 236 Lakhs)

## Slide 22: GP- To –GP Road(Rs. 122.215 lakhs)

## Slide 23: Construction of Drainage (Rs. 231.26 Lakhs)

## Slide 24: Gram Kendra CGF 14 lakhs

## Slide 25: Adolescent center 3 Nos (Rs 35 lakhs)

## Slide 26: Glimpses from Mangattidam Grama Panchayat

## Slide 27: Kiosk facility in GP front Office
CGF – 1.5 lakh

## Slide 28: Fully equipped Mobile Health Unit Total project cost – 84 lakh (CGF 82 lakh)

## Slide 29
Construction and Improvement of Upstairs Building as counselling Centre for Teenage Girls (6 nos)
Total project cost – 86.34 lakh ( CGF – 80 lakh)
Before
After

## Slide 30: Day Care Centre Total project cost- 9 lakh (CGF – 8 lakh )

## Slide 31: Marketing Center at Kaitheri total project cost – 30 lakh (CGF – 25 lakh)

## Slide 32: Plastic E Waste Management Unit
Total project cost- 36.76 lakh
CGF – 16 lakh

## Slide 33: Construction of Building For Veterinary Sub centre Total project cost 10 lakh (CGF - 8 lakh )

## Slide 34: Construction of Village roads

## Slide 35
Proposed Gas Crematorium

## Slide 36
THANK YOU